US 17 ACE Basin

Beaufort and Colleton Counties

From US 17 from US 21 in Gardens Corner to SC 64 in Jacksonboro

Estimated Construction Cost:	 $ 150 million (to be updated when scope finalized)

Status: The purpose of this project is to improve safety on a 22-mile segment of US 17 from US 21 in Gardens Corner to SC 64 in Jacksonboro, in Beaufort and Colleton counties.  US 17 is part of the National Highway System and the Strategic Highway Network (STRAHNET) for defense preparedness.  Of the 211 miles in South Carolina, 179 miles have been upgraded to a multi-lane highway, primarily four lanes separated by a grass median.  The remaining 32 miles consist of a two-lane roadway.  The segment of US 17 in Beaufort County has been advanced to construction.  The remaining portions of the project within Colleton County are ready to go to construction.  Up to 150 million could be used immediately towards the project under the existing design build proposal.  This Design/Build project is in the STIP and is estimated at $248 million.  It is funded through a combination of a $10 million earmark from SAFETEA-LU, $80.3 million SIB loan, and $7.4 million in contributions from local government (Beaufort County, Colleton County, Low Country COG).   The economic stimulus request associated with this project is $150 million.

Interstate 95 Rehab in Florence and Dillon Counties

Florence and Dillon Counties

From Milepost 170.1 to 193.4 (Northbound and Southbound Lanes)

Estimated Construction Cost:	 $54.6 million (to be updated when scope finalized)

Status:  This project is currently under development and PE has been obligated.  No surveys will be required as “strip map” type plans will be prepared in anticipation of a June 2008 letting.  A scoping meeting/initial field review has been conducted.  Currently, the resident construction engineer is finalizing field quantity estimates, and the Pavement Design engineer is reviewing the revised project limits for scope.  A Categorical Exclusion will be required, and no environmental permits are anticipated to be needed.  Plans should be complete ready by the end of April.

Interstate 95 Rehab in Clarendon County

Clarendon County

From Milepost 114.2 to 122.6 and 126.7 to 131.44 (Northbound)

Estimated Construction Cost:	 $35 million

Status:  This project is currently under development and PE has been obligated.  No surveys will be required as “strip map” type plans will be prepared in anticipation of an August 2008 letting.  A scoping meeting/initial field review has been conducted.  Currently, the resident construction engineer is finalizing field quantity estimates.  A Categorical Exclusion will be required.  No environmental permits are anticipated to be needed.  Plans should be complete by the end of June 2008.

US 25 White Horse Road

Greenville County

From Broadway Boulevard (Road S-1047) for 0.123 miles north of Road S-506

Estimated Construction Cost:	 $ 30.8 million

Status:  This is a 5-lane shoulder project along White Horse Road in Greenville.  The Environmental Assessment and FONSI have been approved.  This project is awaiting funding to complete.

US 76/178 East West Connector

Anderson County

From US Route 76/178 (Clemson Boulevard) to SC Route 81

Estimated Construction Cost:	 $ 14.5 million

Status:  This is a 5-lane shoulder project along Clemson Boulevard in Anderson, also known as the East-West Connector.  The project will connect SC 81 to US 76/178.  It is on hold awaiting funding.

Reconstruct S-114 Stage Coach Road (Phase 2)

Laurens County

From Road S-724 to US 221

Estimated Construction Cost:	 $ 3.5 million

Status:  This is a 2-lane shoulder project along Stage Coach Road in Laurens.  The environmental documents have been secured and the project is awaiting funding.

I-26 at Remount Road and Aviation Avenue

Charleston County

From road S-13 at mile marker 212

Estimated Construction Cost:	 $ 63 million

Widen I-26 from just west of Ashley Phosphate Road to just east of the Mark Clark Expressway in Charleston County.  Reconstruct interchanges at Remount Road (S-13) and Aviation Avenue (S-1342).  All ROW has been acquired, permits are anticipated by March 2008, and construction Plans are complete and specifications assembled.

I-85 Northbound and Southbound Resurfacing and Rehabilitation

Spartanburg County

From near US 29 to near I-85 Business

Estimated Construction Cost:	 $ 3.9 million

Status:  This resurfacing project is for the northbound and southbound lanes of I-85 near US 29 to near I-85 Business.

Berlin Myers Parkway (Phase III)

Dorchester County

From SC 165 to US 17 Alternate

Estimated Construction Cost:	 $62.4 million

Status:  This intersection improvement project will construct 5 lane curb and gutter roadway from SC 165 to US 17A.  ROW acquisition is underway, permits are expected by June 2008, and the construction plans are underway and will be ready for an August 2008 letting.  (NOTE:  If needed, project may be let in advance of permit acquisition as significant work could be accomplished in areas not impacted by the permit.)

Ben Sawyer Bridge (SC 703) Rehabilitation

Charleston County

From over the International coastal water Way between Mt. Pleasant and Sullivan’s Island

Estimated Construction Cost:	 $ 40 million

Status:  This project is a Design-Build project to replace bridge superstructure over ICWW in Charleston County.  Existing substructure to remain in service with new approach spans, superstructure, mechanical, electrical, and plumbing systems.  All ROW has been acquired, the FONSI is imminent, and the Design-Build project delivery method to be for RFP Advertisement (March 1, 2008), Price and Proposal Due May 1, 2008, and the contract signed July 1, 2008

Off-System Bridge Replacement

Lancaster, Chester, Chesterfield, Fairfield, Union, York and Cherokee Counties

Estimated Construction Cost:	 $ 25 million

Status:  The list below is composed of 26 off-system bridges in need of replacement.  The Commission approved the use of Design-Build to replace bridges in this area.

Safety Projects

Berkeley, Clarendon, Darlington, Dorchester, Florence, Greenville, Horry, Lancaster, Lexington, Pickens, and Richland Counties

Estimated Construction Cost:	 $ 20.2 million

ITS Projects

Various Counties to include but not limited to Charleston, Richland, and Spartanburg

Estimated Construction Cost:	 $ 6.35 million